BUSINESS REQUIREMENTS & SYSTEM SCOPE DOCUMENT

Supply Chain, Logistics, Inventory, Sales & Analytics Management System (Web and Mobile App)

| Item | Detail |
| --- | --- |
| Prepared for | BTW Global Distributors Ltd ¦ Nihna Unique Distributors Ltd (NUD) ¦ Kivu Volcanic Distributors Ltd |
| Prepared by | [Your name], Project Lead |
| Version | 0.3 – Draft for review |
| Date | 3 October 2026 |
| Classification | Confidential – not for onward distribution |

About this document. It describes what the system must do, on both the web application and the mobile app, so that everyone works from the same understanding of the scope. Items marked [CONFIRM Q#] refer to numbered questions in the separate Client Clarification Questions document.

# Contents

1. Purpose and how to use this document

2. Business background and current process

3. Objectives

4. Scope and phasing overview

5. Users, roles and access channels (web and mobile app)

6. End-to-end workflow

7. Order document specification

8. Functional requirements

9. Sales performance analytics and flags

10. Other dashboards and reports

11. Data architecture

12. Non-functional requirements

13. Integrations

14. Assumptions and dependencies

15. Proposed delivery phases

16. Acceptance approach

17. Additional notes to consider

Appendix A – Structure of the sample order documents

Appendix B – Glossary

# 1. Purpose and how to use this document

This document captures the business requirements gathered from the initial meeting, the workflow notes, three sample order documents (a Kivu order, a Nihna Unique order and a BTW order), and the client’s handwritten working notes (Section 17). It has two intended uses:

- Client: confirm that the scope, workflow, order and sales columns, dashboards and app functions reflect how the business operates, and respond to the separate Client Clarification Questions document.

- Technical team: understand the modules, data, platforms and integrations the system needs.

Priority key used in requirement tables: M = Must have (needed for go-live of that phase), S = Should have, C = Could have (later).

# 2. Business background and current process

The client group trades through three Nairobi-based distribution companies that source beverages from brewery export sections in the region and move them by truck, in some cases across several legs, to warehouses and customers.

| Entity | Sample order | Supplier / export section addressed |
| --- | --- | --- |
| BTW Global Distributors Ltd | Order No. 2, 08 Sep 2026 | KBL – Nairobi, Kenya |
| Nihna Unique Distributors Ltd (NUD) | August '26 Order, 01 Aug 2026 | UBL – Kampala, Uganda |
| Kivu Volcanic Distributors Ltd | September '26 Order, 08 Sep 2026 | SBL – Mwanza, Tanzania |

Current process (as understood): orders are prepared as letters on entity letterhead, signed by the Operations officer and stamped, then sent to the supplier's export section asking them to process and avail stock for loading. Trucks are numbered within each order. Approvals, truck movement, deliveries, stock and sales are tracked outside a single system, which makes it hard to see where goods are, what has been received, what has sold, and which products are slow.

Pain points to solve:

- Information is retyped at each step (plan, purchase order, loading, delivery), causing errors and delays.

- No live view of truck location or expected arrival; delays are discovered late.

- Shipments that move in several legs (for example Nairobi to Mombasa to Juba, Rwanda, Congo or Tanzania) are hard to follow end to end.

- Delivery confirmation, damages and shortages are not captured consistently at the point of delivery.

- Directors cannot easily see which brands, branches and warehouses are selling fast, normally or slowly.

- Trip costs and balances are not linked to the shipment record.

# 3. Objectives

- Provide one system, available on web and mobile app, that carries data from planning through purchase order, loading, dispatch, delivery acknowledgement, inventory and sales, with no re-keying.

- Give management live visibility of every truck, shipment leg and delivery status, with early warning of delays.

- Support multi-leg shipments as one shipment with several linked legs.

- Give directors sales performance insight: which brands, branches and warehouses are fast, normal or slow, with automatic flags, on desktop and phone.

- Let field staff (drivers, receivers, sales) capture information at the point of work using the mobile app, including photos, signatures and location, even with weak connectivity.

- Record approvals, signatures and stamps digitally with a full audit trail.

- Provide reporting and exports (PDF, Excel, CSV).

# 4. Scope and phasing overview

## 4.1 In scope

- Web application for office roles and administration (desktop, laptop and tablet browsers).

- Mobile app for Android and iOS for field and on-the-go use (drivers, receiving staff, sales staff, directors), sharing the same login, roles, data and business rules as the web application.

- User, role and permission management across three entities and multiple warehouses.

- Master data: entities, warehouses, suppliers, products/SKUs, price lists, trucks, drivers, customers, routes.

- Planning with director approval and e-signature/stamp.

- Purchase order generation from the approved plan, in the client's existing order-letter format.

- Loading, dispatch, multi-leg shipment management and delivery acknowledgement.

- Truck tracking and ETA status.

- Inventory by warehouse and SKU, and sales recording.

- Trip-level financial tracking (transport cost, payments, balances).

- Landing cost per truck (price plus transport, taxes and duties, clearing and forwarding, loading and offloading, and other charges).

- Management accounts for each receiving company (Asie and Zonas): stock, sales, expenses, profit and loss, retained earnings and dividends (Section 17).

- Data architecture with a separate reporting store for analytics and reports (Section 11).

- Dashboards, sales velocity classification, alerts and reports.

## 4.2 Out of scope (unless agreed otherwise)

- A full statutory accounting or payroll package (general ledger, tax filing, payroll processing). Company management accounts and trip-level financial tracking are in scope; export to existing accounting software is a possible integration.

- Customs clearing/declaration systems.

- Hardware supply (GPS devices, phones, scanners, printers).

- Apps or portals for external parties such as suppliers and customers.

- Data migration beyond an agreed set of master data and opening balances.

# 5. Users, roles and access channels (web and mobile app)

## 5.1 Roles

| Role | Main responsibilities | Key permissions | Channels |
| --- | --- | --- | --- |
| Director | Approve plans and high-value payments; monitor performance | Approve/reject; view all entities, dashboards and financials | Web; App (approvals, dashboards, alerts) |
| Planner | Create plans and purchase orders | Create/edit plans and POs until approved; submit for approval | Web; App (view) |
| Operations / Logistics | Loading, dispatch, truck and driver assignment, multi-leg movement | Create loading, dispatch and leg records; update statuses; upload documents | Web; App (loading, status, documents) |
| Warehouse / Receiving | Acknowledge deliveries; record shortages and damages; manage stock | Acknowledge receipts; stock transfers; stock take (with approval) | Web; App (receiving, stock) |
| Sales | Record sales; view stock availability | Create sales; view stock for own branch/warehouse | Web; App (sales, stock lookup) |
| Accounts | Trip payments, balances, expenses | Record payments; view trip financials; export | Web; App (view, approve payments) |
| Driver | Report trip progress and location | See assigned trips only; update status; share location | App (primary) |
| System Administrator | Users, roles, master data, configuration | Full configuration; no approval rights unless granted | Web only |

Users must only see the entities, branches and warehouses they are assigned to. Directors can see a consolidated group view. [CONFIRM Q3]

## 5.2 Platforms and access channels

- One system, two channels: the web application and the Android/iOS mobile apps use the same backend, database, roles and business rules, so a change made in one channel appears in the other immediately.

- Web application: responsive; works on current versions of Chrome, Edge, Firefox and Safari on desktop, tablet and phone browsers.

- Mobile app: native or cross-platform apps for Android and iOS, with the same login, role-based menus, secure sign-in (PIN/biometric) and push notifications.

- Field capture: camera for delivery documents and damage photos, on-screen signature, location sharing for drivers, and optional barcode/QR scanning.

- Offline use: field functions work without a connection and synchronise automatically when the connection returns, with clear indication of unsent items and conflict handling.

Function availability by channel:

| Function | Web | Mobile app |
| --- | --- | --- |
| Administration, users, master data, configuration | Full | - |
| Planning and purchase orders | Full | View; approve/reject |
| Approvals (plans, amendments, payments) | Full | Full |
| Loading and dispatch records | Full | Full, with photos and documents |
| Shipment and leg status updates | Full | Full |
| Live location sharing | - | Full (driver) |
| Truck list and map | Full | Full |
| Delivery acknowledgement (quantities, damages, photos, signature) | Full | Full (primary channel for receivers) |
| Inventory and stock lookup | Full | View; stock-take entry |
| Sales entry | Full | Full |
| Trip financials | Full | View; approve payments |
| Dashboards and analytics (including sales velocity and flags) | Full | Summary, flags and key drill-downs |
| Reports and exports | Full | View and share |
| Notifications | In-app and email | Push, plus SMS/WhatsApp where configured |

# 6. End-to-end workflow

The core flow is: Planning → Approval → Purchase Order → Loading → Dispatch → Tracking → Acknowledgement → Inventory → Sales → Analytics. Data entered at one stage is carried forward automatically to the next, whether entered on the web or in the app.

| Stage | What happens | Resulting status |
| --- | --- | --- |
| 1. Planning | Planner prepares the plan: entity, supplier, brand, package, quantity, price, truck allocation, destination, required date | Draft |
| 2. Approval | Director reviews on web or app, approves, rejects or returns with comments; e-signature and date stamp applied on approval | Submitted → Approved / Returned |
| 3. Purchase order | Approved plan converts to a purchase order on the entity letterhead; sent to the supplier's export section | PO issued |
| 4. Loading | Supplier loads; truck registration, driver, loaded quantities and documents recorded (app photos supported) | Loaded |
| 5. Dispatch | Truck leaves; departure time, destination and expected arrival recorded | Dispatched / In transit |
| 6. Tracking | Live location, status and ETA (early / on time / late and by how much) | In transit / At border / Delayed |
| 7. Acknowledgement | Receiver confirms quantities received and damaged in the app or on web, with signature/stamp/photos | Acknowledged |
| 8. Inventory | Accepted goods post to warehouse stock | In stock |
| 9. Sales | Sales reduce stock automatically | Sold |
| 10. Analytics | Performance, velocity classification, flags and reports | - |

## 6.1 Multi-leg shipments

A shipment may pass through intermediate points before its final destination. The system must treat this as one shipment with several linked legs, not separate unrelated orders.

| Level | Example | Holds |
| --- | --- | --- |
| Shipment | SHP-2026-0041 | Order lines, total quantity, final destination, overall status |
| Leg 1 | Supplier → Nairobi (Truck A) | Truck, driver, departure/arrival, status, acknowledgement, leg cost |
| Leg 2 | Nairobi → Mombasa (Truck B) | As above |
| Leg 3 | Mombasa → Juba (Truck C) | As above; final acknowledgement closes the shipment |

Quantities must be reconciled between legs (loaded vs received) so that losses or damages are visible at the leg where they occur.

# 7. Order document specification

The three sample orders share the same structure. The system must reproduce this format (per entity letterhead) and use the same columns for planning, purchase orders, loading, acknowledgement and sales, on web and in the app.

## 7.1 Header fields on the order letter

| Field | Example from samples | System behaviour |
| --- | --- | --- |
| Entity / letterhead | BTW Global, Nihna Unique, Kivu Volcanic | Selected entity determines logo, address, contacts and stamp |
| Date | 08 September 2026 | Defaults to today; editable while draft |
| Addressed to | The Export Section – SBL, Mwanza, Tanzania | Chosen from supplier master (supplier, city, country) |
| Reference | Re: September'26 Order / Order No.2 | Auto-generated unique number per entity and period, for example BTW-PO-2026-0002, plus a free-text title |
| Instruction text | Kindly process and avail stock for loading | Standard text, editable template |
| Prepared by | Operations officer | Taken from logged-in user; e-signature and date stamp applied on approval |

## 7.2 Order line columns (Planning, Purchase Order, Loading)

| Column | Data type | Rule / source |
| --- | --- | --- |
| Truck No. | Whole number | Sequence within the order (1, 2, 3…). A truck can carry more than one brand and then appears on more than one line. Truck registration is added at loading. |
| Brand | Selection | From product master (avoids spelling variations). |
| Package | Text from product master | Pack configuration, for example 24 x 330 ml, 24 x 200 ml, 24 x 300 ml, 24 x 500 ml, 25 x 300 ml. |
| Quantity | Whole number (cases) | Quantity per truck line. [CONFIRM Q6] |
| Price | Decimal, 2 places | Per case, from supplier price list; overridable only by permitted users. |
| Amount | Calculated | Quantity × Price. Never typed manually. Currency shown in the column heading on every order. |
| Totals row | Calculated | Total quantity and total amount, plus subtotals per brand where an order has several brands. |

## 7.3 Observations from the sample documents and how the system handles them

| # | Observation | System handling |
| --- | --- | --- |
| 1 | The Amount column heading shows the currency on some orders but not on others. | Always show currency in the heading, taken from the order currency field. |
| 2 | One order contains two tables with overlapping truck numbers (an original and a revised list). | Support amendments/versions. Only the latest approved version is active; earlier versions kept in history. |
| 3 | A truck on one order carries two different brands. | Allow mixed loads: several lines per truck, with truck subtotal and truck-capacity check. |
| 4 | One table has no printed total quantity. | Total quantity and total amount are always calculated and displayed. |
| 5 | One order mixes two products with different prices and package sizes in a single table. | Show subtotals per brand and per package, then a grand total. |
| 6 | Brand and container naming varies between orders. | Product master with brand, container type, pack size and SKU code. [CONFIRM Q7] |
| 7 | Order references are formatted differently on each order. | Auto-numbered reference plus a free-text title. |
| 8 | All printed totals in the samples reconcile with Quantity × Price. | System will enforce this automatically. |

## 7.4 Sales line columns

Sales use the same core columns as orders (Brand, Package, Quantity, Price, Amount) so that stock, sales and analytics all work on the same product definition (SKU = Brand + Package).

| Column | Notes |
| --- | --- |
| Sale No. and Date | Auto-generated number; date and time |
| Entity / Branch and Warehouse | Which entity, branch and warehouse the stock is sold from (drives stock deduction and branch analytics) |
| Customer | From customer master, or walk-in |
| Brand and Package (SKU) | From product master; only SKUs with stock at that warehouse are offered |
| Quantity (cases) | Cannot exceed available stock without an authorised override |
| Price | Per case; default from price list; changes need permission. [CONFIRM Q12] |
| Amount | Calculated: Quantity × Price |
| Salesperson, Payment status | Paid / part-paid / unpaid, with amount outstanding |

## 7.5 Inventory columns

Per Warehouse and SKU: Opening stock, Received (acknowledged), Transfers in, Transfers out, Damaged/written off, Adjustments, Sold, Closing stock, plus In transit (loaded but not yet acknowledged) shown separately.

# 8. Functional requirements

## 8.1 User and access management

| ID | Requirement | Priority |
| --- | --- | --- |
| UA-01 | Role-based access as described in Section 5, with menus and actions adapted to the user's role in both web and app. | M |
| UA-02 | Restrict data by entity, branch and warehouse; directors have a consolidated group view. | M |
| UA-03 | Full audit log of create, edit, approve, reject and delete actions with user, timestamp and channel (web or app). | M |
| UA-04 | Secure login with password policy; optional two-factor authentication for directors and administrators. | S |

## 8.2 Master data

| ID | Requirement | Priority |
| --- | --- | --- |
| MD-01 | Manage entities, branches and warehouses. | M |
| MD-02 | Manage suppliers and their export sections (for example SBL Mwanza, UBL Kampala, KBL Nairobi) with contacts. | M |
| MD-03 | Product catalogue: brand, container type, units per case, size, SKU code. | M |
| MD-04 | Price lists per supplier and SKU with effective dates and currency. | M |
| MD-05 | Trucks (registration, capacity in cases, own/hired) and drivers (contact, licence). | M |
| MD-06 | Customers, routes and locations (for example Nairobi, Mombasa, Juba, Rwanda, Congo, Tanzania) and border points. | M |

## 8.3 Planning and approval

| ID | Requirement | Priority |
| --- | --- | --- |
| PL-01 | Planner creates a plan using the order line columns in Section 7.2, with amounts calculated automatically. | M |
| PL-02 | Submit for approval; director approves, rejects or returns with comments, on web or app. | M |
| PL-03 | E-signature and date stamp applied on approval; approved plan is locked. | M |
| PL-04 | Changes after approval are made as versioned amendments with reason and approver, and full history kept. | M |
| PL-05 | Notification (in-app, email and push) to director on submission and to planner on decision. | S |

## 8.4 Purchase orders

| ID | Requirement | Priority |
| --- | --- | --- |
| PO-01 | Generate the purchase order from the approved plan with no retyping of brand, package, quantity or price. | M |
| PO-02 | Auto reference number per entity; PDF output replicating the entity's current letter format (header, table, totals, signature, stamp). | M |
| PO-03 | Send or share the PO with the supplier export section (email), with a record of when it was sent. | S |
| PO-04 | Track each line as ordered, loaded, in transit, delivered and outstanding. | M |
| PO-05 | Mixed-load trucks, subtotals per brand, and grand totals. | M |

## 8.5 Loading

| ID | Requirement | Priority |
| --- | --- | --- |
| LD-01 | Assign truck registration and driver to each truck line. | M |
| LD-02 | Record loaded quantity per brand and show any variance against the ordered quantity. | M |
| LD-03 | Record loading date, time and location; confirm loading. | M |
| LD-04 | Upload or photograph supplier documents (delivery note, invoice, gate pass) against the order/truck. | M |

## 8.6 Dispatch and multi-leg shipments

| ID | Requirement | Priority |
| --- | --- | --- |
| DS-01 | Create a shipment with one or more legs; each leg has origin, destination, truck, driver, departure, expected arrival and status. | M |
| DS-02 | Support transfer at intermediate points: receive at one point, then load onto another truck for the next leg. | M |
| DS-03 | Reconcile quantities between legs and flag shortages or damage at the leg where they occur. | M |
| DS-04 | Standard statuses: Planned, Loaded, Dispatched, In transit, At border, Arrived, Acknowledged, Delayed, Cancelled. | M |
| DS-05 | Shipment overall status derived from its legs. | M |

## 8.7 Truck tracking and ETA

| ID | Requirement | Priority |
| --- | --- | --- |
| TR-01 | Obtain truck location from the driver's mobile app and/or the GPS tracking provider's API (see Section 13). | S |
| TR-02 | List view of all active trucks: truck, driver, from, to, goods, status, ETA (web and app). | M |
| TR-03 | Map view showing multiple trucks at once (web and app). | S |
| TR-04 | ETA status: early, on time or late, and by how many hours/days (rule-based). | S |
| TR-05 | Alerts for delay, route deviation, long stoppage or geofence entry/exit (borders, warehouses). | C |
| TR-06 | Store location history for later analysis and reporting. | S |

## 8.8 Delivery acknowledgement

| ID | Requirement | Priority |
| --- | --- | --- |
| AK-01 | Receiver confirms delivery for each leg; records date/time and receiver name. | M |
| AK-02 | Per brand: expected, received, damaged and short/over quantities with remarks. | M |
| AK-03 | Signature (on-screen), stamp and photo evidence; generate an acknowledgement PDF. | M |
| AK-04 | Automatic discrepancy report and alert when received differs from loaded. | M |
| AK-05 | Stock posts to the warehouse only after acknowledgement (configurable). | M |

## 8.9 Inventory

| ID | Requirement | Priority |
| --- | --- | --- |
| IN-01 | Live stock by warehouse and SKU, with in-transit stock shown separately. | M |
| IN-02 | Stock ledger of every movement: receipts, transfers, sales, damages and adjustments. | M |
| IN-03 | Transfers between warehouses and branches with approval. | S |
| IN-04 | Stock take and adjustments with reasons and approval (entry possible in the app). | S |
| IN-05 | Reorder and overstock thresholds per SKU and warehouse. | S |
| IN-06 | Batch/expiry (best-before) tracking. [CONFIRM Q14] | C |

## 8.10 Sales

| ID | Requirement | Priority |
| --- | --- | --- |
| SL-01 | Record sales with the columns in Section 7.4, on web or app. | M |
| SL-02 | Stock reduces automatically; block sales above available stock unless overridden by an authorised user. | M |
| SL-03 | Customer, salesperson and payment status; outstanding balances by customer. | M |
| SL-04 | Returns and credit notes that restore stock. | S |
| SL-05 | Import historical sales from Excel to seed the analytics. [CONFIRM Q5] | S |

## 8.11 Trip financials

| ID | Requirement | Priority |
| --- | --- | --- |
| FN-01 | Per trip and leg: agreed transport cost, payments made, balance, other expenses and payment status. | M |
| FN-02 | Record payments with reference and attach receipts. | M |
| FN-03 | Approval for payments above a threshold set by directors (web or app). | S |
| FN-04 | Outstanding balances report and export to the accounting software. [CONFIRM Q26] | S |

## 8.12 Notifications and documents

| ID | Requirement | Priority |
| --- | --- | --- |
| NT-01 | Alerts for approvals, dispatch, delays, arrivals and discrepancies via in-app, email and push notification; SMS/WhatsApp where configured. | S |
| NT-02 | Central document store per order, shipment and leg. | M |
| NT-03 | Export any list or report to PDF, Excel and CSV. | M |

## 8.13 Mobile app (Android and iOS)

| ID | Requirement | Priority |
| --- | --- | --- |
| MA-01 | Android and iOS apps using the same accounts, roles and permissions as the web application. | M |
| MA-02 | Driver functions: view assigned trips and legs, update status, record events (arrived, at border, offloading), and share location. | M |
| MA-03 | Receiver functions: acknowledge delivery with quantities, damages, photos and on-screen signature. | M |
| MA-04 | Director functions: approve/reject plans, amendments and payments; view dashboards, flags and alerts. | M |
| MA-05 | Sales and warehouse functions: record sales, look up stock, enter stock-take counts. | S |
| MA-06 | Offline capture of trips, acknowledgements, photos and sales, with automatic synchronisation, visible sync status and conflict handling. | M |
| MA-07 | Push notifications for approvals, assignments, delays, arrivals and flags. | S |
| MA-08 | Secure sign-in with PIN/biometric, session timeout, and remote logout of lost or stolen devices. | M |
| MA-09 | Camera capture for documents and damage evidence; optional barcode/QR scanning. | S |
| MA-10 | Efficient use of mobile data (compressed photos, incremental sync) and support for recent Android and iOS versions. | M |
| MA-11 | Controlled app releases with minimum-version enforcement so that outdated apps cannot corrupt data. | S |

# 9. Sales performance analytics and flags

Directors must be able to see, at a glance, which brands are selling fast, at a normal pace, or slowly, and which branches and warehouses are performing well or badly. The system flags slow-moving items automatically, and also flags fast-moving items that risk running out, so problems are seen from both directions. These views are available on the web dashboard, with a summary and flags in the mobile app.

## 9.1 Measures

| Measure | Definition |
| --- | --- |
| Sales velocity | Cases sold per day over a rolling period (default 30 days), per SKU, brand, branch and warehouse. |
| Velocity index | Actual velocity ÷ benchmark velocity × 100. Benchmark is the target set by directors for that brand/branch, or if no target exists, the average velocity of comparable SKUs over the same period. |
| Stock cover (days) | Current stock ÷ average daily sales. Shows how long stock will last. |
| Sell-through % | Cases sold ÷ (opening stock + cases received) in the period. |
| Days since last sale | Number of days with stock on hand but no sales. |

## 9.2 Classification (default thresholds, adjustable by directors)

| Class | Rule (velocity index) | Colour |
| --- | --- | --- |
| Fast | 120% or more of benchmark | Green |
| Normal | 80% to 119% | Blue |
| Slow | 40% to 79% | Amber |
| Stagnant | Below 40%, or no sales for 30 days while stock is on hand | Red |

Thresholds, measurement period and targets per brand and branch to be confirmed. [CONFIRM Q13]

## 9.3 Automatic flags and alerts

- Slow-moving flag: class is Slow or Stagnant for two consecutive periods.

- Overstock flag: stock cover above a set limit (default 60 days).

- Stock-out risk flag: a Fast item with stock cover below a set limit (default 7 days), so replenishment can be planned.

- Dead stock flag: no sales for 30 days with stock on hand.

- Flags appear on the dashboard and are pushed to directors in the app, and can be sent by email/WhatsApp as a daily or weekly digest.

## 9.4 Views at three levels, in both directions

Performance is analysed by brand, branch and warehouse, and users can move both ways between them:

- From a slow or fast brand to the branches and warehouses that hold or sell it, showing where it moves and where it is stuck.

- From a slow or fast branch/warehouse to the brands that drive or drag its performance.

- Cross-comparison flag: a brand that is Slow in one warehouse but Fast in another is highlighted, with a suggested stock transfer.

- Heatmap: brands (rows) by branches/warehouses (columns), coloured by class.

- Filters by date range, entity, branch, warehouse, brand, package and destination.

## 9.5 Illustrative brand performance view (sample layout only, not real data)

| Brand / SKU | Sold (30 days) | Avg / day | Velocity index | Stock cover | Class and flag |
| --- | --- | --- | --- | --- | --- |
| Brand A 24 x 330 ml | 9,000 | 300 | 145% | 12 days | Fast |
| Brand B 24 x 300 ml | 6,000 | 200 | 98% | 30 days | Normal |
| Brand C 24 x 200 ml | 3,000 | 100 | 62% | 55 days | Slow |
| Brand D 24 x 500 ml | 300 | 10 | 8% | 210 days | Stagnant – overstock |

# 10. Other dashboards and reports

| Area | Views and reports |
| --- | --- |
| Executive summary | Purchases, receipts, sales and stock value by entity; top and bottom brands; open flags; trips in transit, delayed and completed. |
| Procurement | Plans awaiting approval, POs issued, ordered vs loaded vs delivered by brand and supplier. |
| Logistics | Active trucks and map, on-time vs late deliveries, average leg duration by route, delays by border, damages and shortages by route/driver/leg. |
| Inventory | Stock by warehouse and SKU, in-transit stock, overstock and low-stock lists, stock ageing, movement ledger. |
| Sales | Sales by brand, branch, warehouse, customer and salesperson; trends; velocity classification (Section 9); outstanding customer balances. |
| Finance | Trip costs, payments and balances by trip, route and transporter; purchase value vs sales value. |

All reports can be filtered, drilled into and exported to PDF, Excel and CSV on web; the app offers summary views and sharing of reports. Charts required: trend lines, bar and ranking charts, heatmaps and maps.

# 11. Data architecture

This section shows how data moves from planning to analytics and reports. Data is captured once, stored in the operational database, and copied on a schedule to a separate reporting store. Dashboards, reports and exports read from the reporting store, so heavy reports do not slow down loading, dispatch or sales entry. Figure 11.1 (next page) shows the whole flow.

Figure 11.1 – Data architecture: from planning to analytics and reports

## 11.1 Layers and what they hold

| # | Layer | What it holds or does | Notes |
| --- | --- | --- | --- |
| 1 | Capture | Web application and the mobile apps (driver, receiver, director, sales, warehouse). | Same rules on web and app; the app queues entries offline. |
| 2 | Access and services | API and business rules, role-based access, audit log, offline sync, notifications. | Calculations, permissions, approvals and stock rules run on the server (Section 12). |
| 3 | Operational database | One shipment record from plan to sale: plan, approval, PO, loading, dispatch and legs, tracking, acknowledgement, inventory, sales, trip financials and landing cost. Also master data, truck waiting lists and company ledgers. | Live transactional data. Shared IDs link every stage. |
| 4 | Files and integrations | Document store (PO PDFs, supplier documents, photos, signatures, stamps); Google Maps / GPS; email, push and SMS/WhatsApp. | See Section 13. |
| 5 | Processing | Scheduled copy of database changes; gap and duplicate checks; business rules (sales velocity classes, flags, rule-based ETA, landing cost); reconciliation of quantities between legs and of payments against documents. | Refresh frequency to be agreed. |
| 6 | Reporting store | Read-only analytics tables. Facts: shipments, legs, stock movements, sales, costs, payments. Dimensions: company, supplier, product, truck, route, date, user. | Dashboards and reports never query the live database. |
| 7 | Outputs | Dashboards (Sections 9 and 10), landing cost reports, profit and loss per receiving company, exports (PDF, Excel, CSV), alerts and digests. | Alerts return to users through notifications. |

## 11.2 Data rules

- Capture once. Data is carried forward by shipment and order IDs. Nothing is retyped between stages.

- Access scope on every record. Each record carries its entity, branch or warehouse and, where relevant, the receiving company, so the rules in UA-02 can be applied.

- Audit. Every change is logged with user, time and channel. Approved documents change only through versioned amendments (PL-04).

- Stock. Stock posts to the warehouse only after acknowledgement (AK-05), so the stock ledger rests on confirmed receipts.

- Reporting store can be rebuilt. It is filled from the operational database, so it can be reloaded at any time without losing data.

- Backup. Both stores are covered by the daily automated backups (Section 12). Location history is kept for later analysis (TR-06).

# 12. Non-functional requirements

- Platforms: responsive web application plus Android and iOS mobile apps on one shared backend and API; all business rules (calculations, permissions, approvals, stock rules) are enforced on the server so both channels behave identically.

- Security: encrypted connections, hashed passwords, role-based access, audit trail, least-privilege access for staff and developers.

- Mobile security: secure storage of credentials and offline data on the device, PIN/biometric sign-in, session timeout and remote sign-out of lost devices.

- Connectivity: field functions in the app work offline and synchronise automatically; the app clearly shows what has and has not been sent.

- Availability and backup: daily automated backups with tested restore; target availability to be agreed.

- Performance: common screens and reports load within a few seconds for the expected data volumes; dashboards use pre-computed summaries where needed; app screens remain responsive on mid-range phones.

- Localisation: East Africa Time; USD and KES with clear currency labelling; date format DD Month YYYY as on current documents. Additional interface languages [CONFIRM Q22].

- Data protection: compliance with the Kenya Data Protection Act, 2019 and applicable regional rules; agreed hosting location. [CONFIRM Q27]

- Usability: screens follow the current paper layouts; minimal typing through selection lists and carry-forward of data; app screens designed for one-handed field use.

- Maintainability: documented code and APIs, separate environments for development, testing and production, and handover documentation.

# 13. Integrations

| Integration | Purpose | Status |
| --- | --- | --- |
| GPS tracking | Truck location. Option A: driver mobile app shares GPS. Option B: integrate with the tracking provider already installed on trucks via API. Both can be combined. | To be decided [CONFIRM Q16] |
| Push, email, SMS, WhatsApp | Sending POs and alerts | To be selected |
| E-signature / stamp | Digital signature and stamp images on approvals and acknowledgements | [CONFIRM Q24] |
| Accounting software | Export payments and balances | [CONFIRM Q26] |
| Maps and routing | Map display, distance and route data for ETA | To be selected |
| Excel import | Opening stock, master data, historical sales | Required for onboarding |
| App stores / device distribution | Publishing and updating the Android and iOS apps | [CONFIRM Q20] |

# 14. Assumptions and dependencies

## 14.1 Assumptions

- Quantities on the sample orders are in cases and prices are per case.

- Each order is addressed to a single supplier export section and is issued under one of the three entities.

- The three entities use the same system with separated data and a combined director view.

- Field users have Android or iOS smartphones of a recent version; internet may be intermittent in the field.

- Existing letter formats (Section 7) remain the standard output.

## 14.2 Dependencies on the client

- Answers to the Client Clarification Questions document.

- Master data (products, price lists, warehouses, customers, trucks, drivers) and opening stock in an agreed format.

- Letterhead, logo, signature and stamp images for each entity.

- Access to the GPS provider's API documentation and credentials, if the provider integration is chosen.

- Named client representatives for requirement sign-off and testing, and timely feedback.

# 15. Proposed delivery phases

Phasing is a proposal for discussion. The whole project is planned to finish within three months of the project start on 3 October 2026. Dates and the Gantt chart are in the separate Workflow & Delivery Plan.

| Phase | Focus | Main content |
| --- | --- | --- |
| Phase 1 – Core platform (web and app) | Digitise the workflow end to end | Users and roles; master data; planning and approval; PO generation; loading; dispatch and multi-leg shipments (status updates); acknowledgement; inventory; sales; trip financials, landing cost and company accounts; core dashboards including sales velocity classification and flags; exports. Mobile app for drivers, receivers, directors (approvals and dashboards) and sales, with offline capture and push notifications |
| Phase 2 – Live tracking and alerts | Visibility and control | Live location from the driver app and/or GPS provider; truck map; rule-based ETA; alerts and digests; stock transfers and stock take; further app refinements |

# 16. Acceptance approach

- Each phase has an agreed list of requirements (IDs in Section 8) forming the acceptance checklist.

- Acceptance testing uses the client's sample orders: the system must reproduce the same layouts and reconcile the same totals.

- Sales velocity classification is accepted when the classes and flags match manual calculations on an agreed sample dataset.

- A multi-leg test shipment (at least two legs) must run from plan to final acknowledgement with reconciled quantities.

- Core field functions must work on agreed Android and iOS test devices, including offline capture and synchronisation.

- Defects found during agreed testing are fixed before sign-off; new requests follow an agreed change process.

# 17. Additional notes to consider

These points come from the client’s handwritten working notes. They add detail to the requirements above and should be reviewed with the client. Items marked “to be confirmed” are not yet agreed. The last table links each note to the requirement IDs in Section 8.

## 17.1 Receiving companies and accounting

| Receiving company | Goods destined to | Notes |
| --- | --- | --- |
| Asie company | Congo and Rwanda | Goods for Congo and Rwanda are recorded at Asie company. Asie also re-exports from Rwanda to Juba (delivered to Zonas). |
| Zonas company | Juba | Goods destined to Juba are recorded at Zonas company. |

Accounting is maintained separately for every receiving company (Asie and Zonas):

- Stock inventory per company.

- Sales: cash, credit and batch sales.

- Expenses: transport fee, taxes and duties, clearing and forwarding, storage, loading and offloading, salary, rent, utilities and damaged goods.

- Profit and loss, retained earnings and dividends.

This is wider than trip financials (Section 8.11). It is added to the in-scope list in Section 4.1; how deep the accounts go (for example whether salary and rent are entered in the system or imported) is to be confirmed.

## 17.2 Purchase planning and delivery routes

Planning of purchase is done by Kabonge and the Directors. Each purchase order is made by the ordering company to the supplier, and the goods are delivered to the receiving company for the destination.

| Ordering company | Supplier / loading point | Route | Delivered to | Orders handled by | Loading by |
| --- | --- | --- | --- | --- | --- |
| BTW | KBL, Nairobi | Nairobi → Congo Nairobi → Rwanda | Asie | Kabonge | Joel, Eric |
| BTW | KBL, Nairobi | Nairobi → Juba | Zonas | Kabonge | Joel, Eric |
| NUD | UBL, Kampala (Uganda) | Uganda → Congo Uganda → Rwanda | Asie | Kabonge | Moses |
| NUD | GBI, Mombasa | Mombasa → Congo Mombasa → Rwanda | Asie | Tesfie | Tesfie |
| NUD | GBI, Mombasa | Mombasa → Juba | Zonas | Tesfie | Tesfie |
| Kivu | SBL, Tanzania | Tanzania → Rwanda Tanzania → Congo | Asie | Kabonge | Tesfie |
| Asie (re-export) | Asie, Rwanda | Rwanda → Juba | Zonas | Asie | Asie (Juba) |

## 17.3 Roles by stage

| Stage | Who | Notes |
| --- | --- | --- |
| Planning of purchase | Kabonge, Directors | Approval follows Section 8.3. |
| Loading at supplier’s warehouse | KBL Nairobi: Joel, Eric UBL Kampala (Uganda): Moses GBI Mombasa: Tesfie SBL Tanzania: Tesfie Asie, Juba: Asie team | Each person sees and updates loadings for their loading point only (UA-02). |
| Transport provider and truck data | Kabonge | Static data for regularly used providers. |
| Truck waiting list | Kabonge, Eric | This user role keeps the list at each loading point. |
| Fleet follow-up | Tesfie | All lanes from Nairobi, Uganda, Mombasa and Tanzania to Congo, Rwanda and Juba. |
| Acknowledgement of delivery | Congo and Rwanda: Asie Juba: Zonas | The receiving company confirms receipt (Section 8.8). |

## 17.4 Transport providers, trucks and waiting lists

Regular providers are static data kept by Kabonge. Each truck is stored with its trailer and driver.

| Provider | Trucks | Data kept |
| --- | --- | --- |
| ETS Sabrina | 4 (Truck 1–4) | Truck, trailer, driver |
| Joly | 5 (Truck 1–5) | Truck, trailer, driver |
| Company X | 3 (Truck 1–3) | Truck, trailer, driver |

Non-regular trucks. When the regular trucks are not available, trucks are taken from the market. Each assignment records the company, truck, trailer and driver.

Truck waiting list. A list of trucks waiting to be loaded is kept at every supplier’s warehouse. The example below is copied from the notes; some truck numbers are hard to read and are to be confirmed.

| Loading point | Waiting order (provider – truck) |
| --- | --- |
| KBL, Nairobi | 1. ETS Sabrina – Truck 2 2. Joly – Truck 4 3. ETS Sabrina – Truck 5 4. Company Y – Truck 6 5. Company X – Truck 10 6. Company W – Truck 15 |
| GBI, Mombasa | 1. Joly – Truck 1 2. Joly – Truck 7 3. ETS – Truck 3 4. ETS – Truck 4 5. Company Z – Truck 10 |
| UBL, Kampala | 1. ETS Sabrina – Truck 1 2. Joly – Truck 3 3. Company Y – Truck 5 |
| SBL, Tanzania | 1. ETS – Truck 8 2. Joly – Truck 1 3. Joly – Truck 2 4. ETS – Truck 5 |

## 17.5 Fleet follow-up and truck issues

- Agreed price. After loading, the agreed transportation price is recorded for the truck.

- Transport fee tracking. Show which fees are paid and against which document reference. The notes mention a follow-up after one month; the exact period is to be confirmed.

- Truck issues. Any truck issue is recorded: how long the truck stayed and where, when it was fixed, where it stopped (for example a transit border) and the reason, and when it will reach its destination (due date).

## 17.6 Landing cost per truck

Landing cost = price + expenses. It is calculated for every truck so that the receiving company’s stock is valued at its true cost. Expenses included:

- Transport cost

- Taxes and duties

- Clearing and forwarding

- Loading and offloading

- Storage and any other associated charges

## 17.7 How the notes relate to the requirements

| Note | Related IDs | What to add or check |
| --- | --- | --- |
| Receiving companies and their accounts | MD-01, IN-01, SL-01, FN-01 | New: management accounts per company (expenses, profit and loss, retained earnings, dividends). Scope to be confirmed. |
| Purchase routes and who orders | PL-01, PO-01 to PO-05 | Add a “delivered to” company and route to each plan and PO line. The ordering company can differ from the receiving company. |
| People per loading point | UA-01, UA-02 | Assign users to loading points, not only to entities and warehouses. |
| Transport providers and trucks | MD-05 | Add a transport provider record (provider → trucks → trailer → driver) and mark regular or non-regular. |
| Truck waiting list | LD-01 | New: an ordered list of waiting trucks per loading point, kept by one user role. |
| Agreed transport price after loading | LD-01, FN-01 | Record the price at loading and carry it to trip financials. |
| Transport fee tracking | FN-02, FN-04 | Show paid and unpaid fees against document references. Follow-up period to be confirmed. |
| Truck issues | DS-04, TR-05 | New: an issue log with place, reason, time stopped, date fixed and new due date. |
| Landing cost per truck | FN-01, IN-02 | New: landing cost per truck, used for stock value and company accounts. |
| Acknowledgement by receiving company | AK-01 to AK-05 | Receivers are the Asie and Zonas teams. |

# Appendix A – Structure of the sample order documents

Summary of the structure of the three sample documents, used to define the order layout and product master. Commercial figures are held separately and are not reproduced here.

| Entity | Date | Addressed to | Reference | Trucks | Products / packages |
| --- | --- | --- | --- | --- | --- |
| Kivu Volcanic | 08 Sep 2026 | SBL, Mwanza | September'26 Order | 10 | 1 brand, 1 package (24 x 330 ml) |
| Nihna Unique (NUD) | 01 Aug 2026 | UBL, Kampala | August'26 Order | 8 (final list); an earlier 3-truck table also shown | 3 brands; packages 24 x 200 ml and 25 x 300 ml; one mixed-load truck |
| BTW Global | 08 Sep 2026 | KBL, Nairobi | Order No.2 | 15 | 2 brands; packages 24 x 300 ml and 24 x 500 ml |

# Appendix B – Glossary

| Term | Meaning |
| --- | --- |
| SKU | Stock keeping unit: a unique brand and package combination, for example a brand in 24 x 330 ml. |
| PO | Purchase order: the order letter sent to the supplier export section. |
| Leg | One truck journey between two points within a shipment. |
| Shipment | The whole movement of an order's goods from supplier to final destination, made of one or more legs. |
| Acknowledgement | Formal confirmation by the receiver of quantities received and damaged. |
| Velocity | Rate at which stock sells, in cases per day. |
| Stock cover | Number of days current stock will last at the current sales rate. |
| ETA | Estimated time of arrival. |
| Offline mode | The app keeps working without internet and sends the data when a connection returns. |
| SBL / UBL / KBL | Supplier export sections addressed in the sample orders: Mwanza (Tanzania), Kampala (Uganda), Nairobi (Kenya). |
| Landing cost | Price of the goods plus the expenses to bring them to the receiving company: transport, taxes and duties, clearing and forwarding, loading and offloading, and other charges. |
| Receiving company | The company that records and accounts for the goods on arrival: Asie (Congo and Rwanda) or Zonas (Juba). |
| Regular / non-regular truck | Regular trucks belong to providers used all the time. Non-regular trucks are hired from the market when regular ones are not available. |